## Slide 1
Velocity is strong but three risks need mitigation — anchor items from sprint 4 must be resolved before Phase 2 launch
Sprint retrospective · Sailboat framework · what propelled, what slows, what blocks
💨
SAIL & WIND — WHAT PROPELLED US
Strong stakeholder alignment kept priorities stable across all sprints
Pre-built accelerators saved 3 weeks of custom development effort
Team velocity improved 40% from sprint 1 to sprint 4
🏝
ISLAND — GOALS & VISION
Deliver Phase 2 on time by end of Q3
100% user adoption across all business units
Reduce defect rate to <2% in production
⚓
ANCHOR — WHAT SLOWED US
Legacy system dependencies blocked three sprint deliverables
Unclear requirements in sprint 4 caused two rework cycles
3 team members on leave reduced capacity by 25% in weeks 6-8
⚠
ROCKS — RISKS AHEAD
Integration testing window is tight — only 4 days before Phase 2 freeze
Budget variance likely if scope creeps beyond current sprint plan
Key stakeholder availability drops in July — decisions may stall
SO WHAT
Velocity is strong and the island is in sight — but three anchor items from sprint 4 and a tight integration window must be resolved before Phase 2 launch or the rocks will stop us.
1. [add footnote here or delete]
Source: [add source here or delete]
150