## Slide 1
AGILE DELIVERY · SPRINT REVIEW
Sprint 14 closes at 93% velocity — single blocker is external dependency, escalated to vendor
Sprint 14 · May 5-18, 2026 · Velocity: 42 points · Target: 45 points (93%)
DONE
6 STORIES · 32 PTS
US-142
User login with SSO integration
8 pts
JM
US-143
Dashboard data refresh (live polling)
5 pts
RP
US-145
Export report to PDF & CSV
5 pts
KL
US-147
Role-based access control setup
8 pts
JM
US-149
Notification email templates
3 pts
AL
US-151
Accessibility audit — WCAG 2.1 AA
3 pts
RP
IN PROGRESS
3 STORIES · 10 PTS
US-153
Bulk user import via CSV upload
5 pts
KL
US-155
Audit log viewer — admin panel
3 pts
AL
US-157
Dark mode theme toggle
2 pts
RP
BLOCKED
1 STORY · 5 PTS
US-189
Third-party payment API integration
5 pts
JM
BLOCKER
API contract not finalized — ETA unknown. Escalated to vendor. Carrying to Sprint 15.
42/45 pts completed · 1 blocker · Carryover: US-189 (5 pts) to Sprint 15
1. [add footnote here or delete]
Source: [add source here or delete]
153