## Slide 1
Cadence of Operating Rhythm
Structured meetings and rituals that keep teams aligned and accountable across every horizon.
LEADERSHIP
OPERATIONS
PLANNING
DAILY
Every business day
Stand-up Sync
15 min
Delivery team · Scrum Master
Blocker Triage
10 min
Tech Lead · PM
Exec Pulse Check
5 min
Engagement Lead · Client Sponsor
EOD Handoff
10 min
Delivery team · Offshore Lead
Tomorrow's Priorities
5 min
PM · Workstream Leads
WEEKLY
Every Monday & Friday
Steering Committee
60 min
Sponsors · Program Lead · Workstream Leads
Status & Risk Review
30 min
PM · Tech Lead · QA Lead
Sprint Planning
45 min
Delivery team · Product Owner
Retrospective
30 min
Delivery team
Client Check-in
30 min
Engagement Lead · Client Sponsor
MONTHLY
1st week of each month
Program Board Review
90 min
All workstream leads · Exec sponsor
Milestone & Roadmap Check
60 min
PM · Client PMO · Architects
Budget & Resource Review
45 min
Engagement Lead · Finance Lead
Quality & Defect Trends
45 min
QA Lead · Tech Lead
Capacity Forecast
30 min
PMO · Resource Manager
QUARTERLY
End of each quarter
Quarterly Business Review
Half-day
C-suite · Engagement Lead · PMO
Strategic Alignment Session
3 hrs
Program Sponsor · Architecture Board
OKR & Goal Reset
2 hrs
All leads · Strategy team
Vendor & Partner Review
90 min
Procurement · Engagement Lead
Talent & Succession
2 hrs
HR Lead · Program Sponsor
RHYTHM DRIVES ACCOUNTABILITY — EVERY CADENCE TIES TO A DECISION, AN ACTION, OR A COMMITMENT.
1. [add footnote here or delete]
Source: [add source here or delete]
166