## Slide 1
Four phases — each with a clear exit criterion before moving on.
Sequential by design. No phase advances on optimism; each gate is a discrete sign-off.
01
PHASE 1
DISCOVER
• Stakeholder interviews across business units • Current-state process mapping • Pain point inventory and root-cause clustering
EXIT CRITERION
Alignment doc signed by all sponsors
Lead: PM
W1–W2
02
PHASE 2
DESIGN
• Solution options framing (3–4 candidates) • Trade-off analysis on cost, risk, speed • Recommendation memo with rationale
EXIT CRITERION
Option selected by steering committee
Lead: Strategy
W3–W5
03
PHASE 3
BUILD
• Pilot implementation in scoped wave-1 unit • Training rollout and change comms • Measurement framework instrumented
EXIT CRITERION
Pilot live with baseline metrics flowing
Lead: Eng + Strategy
W6–W9
04
PHASE 4
SCALE
• Rollout to wave-2 units on staged cadence • Sustained measurement against targets • Governance handoff to line operations
EXIT CRITERION
BAU operations with owner accountable
Lead: PMO
W10–W12
No phase advances without its exit criterion. That's the discipline.
1. [add footnote here or delete]
Source: [add source here or delete]
16