## Slide 1
Portfolio Performance Digest — Q2 2026 Executive Summary
Cross-stream financials, delivery velocity, and strategic inflection signals — one-slide view
FINANCIAL & DELIVERY SCORECARD
STREAM
BUDGET ($M)
ACTUAL ($M)
Δ VS PLAN
Cloud Infra
42.0
38.7
+8.3%
Data & AI
31.5
33.9
−7.6%
Cyber
18.0
16.4
+8.9%
Total Portfolio
91.5
89.0
−2.7%
Budget = approved Q2 baseline · Actuals as of 2026-05-16
BUDGET VS ACTUAL ($M)
Budget
Actual
KEY FINDINGS
Cloud Infra running 8% under budget — unspent capacity signals delivery slowdown or scope deferral requiring PMO review before Q3.
Data & AI overrun of $2.4M driven by vendor escalations; mitigation plan due by 30 May with executive sign-off.
Cyber tracking favorably; savings of $1.6M available for reallocation to offset Data & AI exposure.
NET PORTFOLIO VARIANCE
−$2.5M
vs $91.5M baseline · within 3% tolerance threshold · escalation not yet required
1. [add footnote here or delete]
Source: [add source here or delete]
181