## Slide 1
ACCENTURE INTERNAL
DRAFT
Six risks tracked — two are above the threshold.
Likelihood × impact view across the program. A and E need mitigation plans before pilot launch.
[ Risk heatmap — picture-asset; SVG renders here ]
LEGEND
Low risk zone
Medium risk zone
High risk zone
Mitigation threshold — anything above requires a plan
TRACKED RISKS
A
Stakeholder withdrawal
High impact · Medium likelihood ABOVE THRESHOLD
B
Resource constraints
Medium impact · Medium likelihood
C
Tooling gaps
Low impact · High likelihood
D
Vendor delays
Medium impact · Low likelihood
E
Scope creep
High impact · High likelihood ABOVE THRESHOLD
F
Change management lag
Medium impact · Medium likelihood
Risks A and E need mitigation plans before pilot launch.
CONFIDENTIAL — ACCENTURE INTERNAL
Slide Lab · 2026 · 20