## Slide 1
Agreed Next Steps &amp; Action Register
Owners, due dates, and current status — agreed as of 19 May 2026
#
ACTION
OWNER
DUE
STATUS
▪ ACCENTURE ACTIONS
1
Finalise data architecture blueprint and share with client integration lead
S. Okafor
12 May 26
IN PROGRESS
2
Conduct UAT kick-off session and distribute test scripts to business users
R. Lindqvist
23 May 26
NOT STARTED
3
Submit revised commercial proposal reflecting agreed scope reductions
M. Peralta
06 Jun 26
DONE
▪ CLIENT ACTIONS
4
Provide sign-off on target operating model v3 document
J. Tran
09 May 26
IN PROGRESS
5
Confirm access credentials for legacy ERP environment ahead of migration sprint
A. Mensah
21 May 26
NOT STARTED
6
Circulate and obtain legal sign-off on data-sharing agreement annex
P. Kowalski
30 May 26
DONE
7
Nominate two business SMEs to join the change network and attend onboarding
B. Nakamura
13 Jun 26
DONE
SUMMARY
3 this week
4 complete
0 blocked
1. [add footnote here or delete]
Source: [add source here or delete]
233