## Slide 1
Assumption &amp; Dependency Log
Tracks project assumptions and external dependencies — confidence, owners, and status
ASSUMPTIONS
#
STATEMENT
CATEGORY
CONFIDENCE
OWNER
STATUS
A1
Budget approval will be secured by end of Q2
Financial
High
CFO Office
CONFIRMED
A2
Legacy system can export in required format
Technical
Medium
IT Arch
AT RISK
A3
Regulatory sign-off timeline is 6 weeks
Compliance
Low
Legal
UNVALIDATED
A4
Key personnel remain available for full project
Resource
High
PMO
CONFIRMED
DEPENDENCIES
#
STATEMENT
CATEGORY
CONFIDENCE
OWNER
STATUS
D1
ERP upgrade project completes before Phase 2
IT
—
IT PMO
AT RISK
D2
Vendor API access granted
External
—
Procurement
CONFIRMED
D3
Board approval of business case
Strategic
—
Exec Sponsor
UNVALIDATED
SUMMARY
3
Confirmed
2
At Risk
2
Unvalidated
1. [add footnote here or delete]
Source: [add source here or delete]
243