## Slide 1
Risk exposure at a glance — mini dashboard.
Heat map, top 5 risks, and period-on-period trend for the program risk register.
RISK EXPOSURE MAP
[ 5×5 risk heat map SVG — rendered at twin-gen time ]
IMPACT
5
1
LIKELIHOOD
1
5
ID
DESCRIPTION
IMPACT
LIKELIHOOD
OWNER
TREND
R1
Stakeholder withdrawal mid-programme
H
H
M. Peralta
↑
R2
Scope creep beyond programme charter
H
H
A. Singh
↑
R3
Resource constraints in Wave 2
M
M
J. Torres
→
R4
Vendor tooling provisioning delay
M
H
PMO
→
R5
Change management adoption lag
M
L
L. Reyes
↓
2
HIGH RISKS
3
MEDIUM RISKS
RISK TREND
↑ INCREASING
1. [add footnote here or delete]
Source: [add source here or delete]
249