## Slide 1
Project RACI Matrix — Roles & Accountability
Who is Responsible, Accountable, Consulted, and Informed across key activities
LEGEND
R
Responsible
does the work
A
Accountable
owns the outcome
C
Consulted
provides input
I
Informed
kept up to date
ACTIVITY / DECISION
PROJECT
SPONSOR
PROGRAM
MANAGER
WORKSTREAM
LEAD
FINANCE
IT
COMMS
Define scope
A
R
C
I
I
Approve budget
A
C
R
Execute delivery
I
A
R
I
C
Manage vendors
A
R
C
C
Report progress
I
R
C
I
I
I
Resolve issues
C
A
R
C
R
Sign-off
A
R
C
C
Communicate externally
A
C
I
R
1. [add footnote here or delete]
Source: [add source here or delete]
297