## Slide 1
Program health at a glance — four critical dimensions
KPI snapshot with supporting evidence by workstream · as of May 2026
DELIVERY VELOCITY
94%
▲ 6pp vs. prior period
BUDGET UTILISATION
$8.2M
▼ $0.4M over forecast
ADOPTION RATE
71%
▲ 12pp month-on-month
RISK EXPOSURE
3
▼ 2 open critical items
DELIVERY
Sprint 18 closed with zero carryover stories; velocity stable at 42 pts
CI/CD pipeline mean lead time reduced from 4.1 to 2.8 days this quarter
UAT sign-off achieved for three of four modules ahead of schedule
On Track
FINANCE
Infrastructure overspend driven by unplanned DR environment provisioning
Change request #CR-041 submitted to baseline; approval pending steering
Remaining contingency buffer: $1.1M against $12M total programme budget
Needs Attention
ADOPTION
Wave 2 rollout covers 1,800 end-users across EMEA and North America
Hypercare desk resolving 87% of tickets within 4 business hours
Targeted coaching sessions scheduled for three low-engagement cohorts
On Track
RISK & ISSUES
Integration dependency on legacy ERP API remains unresolved — owner: TechOps
Data privacy review for EU region requested; DPO response due 30 May
Vendor SLA breach escalated; penalty clause review underway with Legal
At Risk
1. [add footnote here or delete]
Source: [add source here or delete]
322