## Slide 1
Digital Operations Transformation — Investment Case
Financial summary and value proposition for board review, FY 2026–2028
INVESTMENT REQUIRED
$14.2M
Over 24-month programme
EXPECTED ROI
312% ▲
vs. 180% industry benchmark
PAYBACK PERIOD
18 mo
Break-even Q2 FY 2028
NPV (5-YEAR)
$38.7M
Discount rate 8%
VALUE DRIVERS
Operational Cost Reduction
Automated order-to-cash and procure-to-pay cycles cut FTE hours by 40% across back-office functions
$8.4M
Revenue Uplift — Cross-Sell Enablement
Real-time propensity models surface $220M in addressable cross-sell annually; 12% conversion improvement
$26.4M
Risk & Compliance Cost Avoidance
Automated controls monitoring reduces audit findings and regulatory penalty exposure by 65%
$3.9M
RISKS & MITIGATIONS
Change Resistance — Adoption Shortfall
Dedicated OCM workstream with embedded change champions; adoption KPIs gated at each phase milestone
Integration Complexity with Legacy ERP
API-first middleware layer; phased cutover with parallel-run period; rollback playbook maintained per release
Benefit Realisation Slippage
Benefits locked in value-tracking register; quarterly steering review with go/no-go gates tied to disbursement
Recommended: Approve Phase 1 ($5.8M) at July board — initiate vendor selection and OCM mobilisation immediately
Requires board approval · Sponsor: Chief Operating Officer
1. [add footnote here or delete]
Source: [add source here or delete]
345