## Slide 1
LESSONS LEARNED
Four weeks of Slide Lab pilot — what worked, what didn't, what's next.
Wins and challenges came out roughly even. The "try next time" list is where half the value of this retro lives — carry it into Wave 2.
WHAT WORKED
4 WINS
✓
Pre-deck storyline session as default — consultants showed up with a sharper governing thought.
✓
Brand-template integration was clean — no rework needed on slides handed to PMO.
✓
Pattern library accelerated build — first-draft slides in ~8 min vs. 35 baseline.
✓
Coach-driven feedback loop kept quality high without slowing the team down.
WHAT DIDN'T
4 GAPS
✗
Wave 2 IT provisioning was late — users sat idle for the first three days of the wave.
✗
Junior team couldn't self-serve patterns — the picker assumes prior storyline fluency.
✗
Two senior managers resisted change — defaulted to their own templates and stalled adoption on their pods.
✗
HTML preview broke on Edge — only Chrome rendered reliably, blocking non-default users.
TRY NEXT TIME
4 MOVES
→
Pre-provision IT 2 weeks ahead of each wave — treat it as a hard gate, not a parallel track.
→
Build a junior-friendly pattern picker UI — intent-first prompts, not pattern names.
→
Skeptic-as-coach assignment — turn the loudest resistors into the rollout's peer reviewers.
→
QC checklist printed on every preview — make hygiene checks visible at the point of build.
SO WHAT
Wins and challenges came out roughly even — that's honest, not a failure. The "try next time" list is half the value of this retro; the four moves carry directly into the Wave 2 plan.
1. [add footnote here or delete]
Source: [add source here or delete]
89