## Slide 1
ACTION REGISTER
Action register — eight items from kickoff, three by Friday.
Ordered by due date. Owners named, status colour-coded. Anything still OPEN on Thursday end-of-day escalates to the weekly review.
STATUS KEY
OPEN
IN PROGRESS
DONE
#
ACTION
OWNER
DUE
STATUS
02
Send pre-read deck on Slide Lab method
Mario
Mon
DONE
03
Schedule kickoff workshop
PMO
Mon
DONE
07
Print QC checklist for pilot users
Coach
Mon
DONE
01
Provision Claude Code access for 4 pilot users
IT lead
Tue
OPEN
05
Set up weekly review slot
Mario
Wed
OPEN
04
Identify 12 sample decks for baseline
Maria
Fri
IN PROGRESS
06
Brief skeptical seniors 1:1
MD
Next week
OPEN
08
Finalize Wave 2 scope memo
Maria
2 weeks
OPEN
SO WHAT
Three actions due by Friday. Four for next week. The Friday batch unblocks baseline measurement — if IT access slips past Tuesday, sample decks slip too.
1. [add footnote here or delete]
Source: [add source here or delete]
95